# DC-PRO-002 Rev.0

Document Review, Approval & Revision Control Procedure

“DOCUMENT CONTROL MANAGEMENT SYSTEM FOR JEDDAH TOWER PROJECT”

| Document No. | DC-PRO-002 |
| --- | --- |
| Revision | Rev.0 |
| Status | Approved |
| Owner | Document Controller |
| Applies To | All Controlled Documents |
| Reference | ISO 9001:2015 Clause 7.5 |

## 1. Purpose

Establish standardized review, approval, and revision workflow.

Ensure only approved documents are issued for project use.

## 2. Scope

Applicable to all controlled project documents.

Covers review, approval, revision, reissue, and archival.

## 3. Responsibilities

Originator prepares documents.

Reviewers verify technical content.

Approvers authorize issue.

Document Controller manages records and status.

## 4. Review Process

Submit document with approved document number.

Technical review by reviewer.

Discipline Lead review.

Project Manager approval where applicable.

Resolve comments before issue.

## 5. Revision Control

All revisions require a DCR.

Update revision registers and MDR after approval.

Archive superseded revisions.

## 6. Distribution & Records

Distribute only approved revisions through controlled transmittals.

Maintain review records and an audit trail in the EDMS.