# Review, Approval & Revision Scenario Resolution

“DOCUMENT CONTROL MANAGEMENT SYSTEM FOR JEDDAH TOWER PROJECT”

## Scenario 1 – Late Major Review Comments

### Classification

Major review comments require document revision and re-review.

### Justification

Major technical comments must be resolved regardless of schedule pressure. Approval workflow cannot bypass mandatory reviewers.

### Action Sequence

Record all comments in the review log.

Return the document to the originator.

Revise the document and raise a DCR if required.

Restart the review cycle after major changes.

Update the revision register and MDR.

### Common Errors

Ignoring late major comments.

Issuing the document using only Technical Reviewer approval.

### Escalation

Escalate to the Project Manager and Quality Manager if the approval workflow is bypassed.

## Scenario 2 – Conditional Approval

### Classification

Conditional approval requiring closure before issue.

### Justification

Documents cannot be issued until all technical conditions are verified and formally closed.

### Action Sequence

Record the condition.

Return the document for correction.

Obtain Discipline Lead confirmation.

Complete final approval before issue.

### Common Errors

Issuing the document with open technical conditions.

Treating conditional approval as final approval.

### Escalation

Escalate unresolved conditions to the Discipline Lead and Project Manager.

## Scenario 3 – Revision Without DCR

### Classification

Unauthorized document revision.

### Justification

All revisions must originate from an approved Document Change Request to maintain traceability.

### Action Sequence

Stop use of the unauthorized revision.

Restore the last approved version if necessary.

Raise and approve a DCR.

Restart the controlled revision process.

Record the incident for audit.

### Common Errors

Creating retrospective paperwork after issue.

Allowing informal revisions outside the document control process.

### Escalation

Escalate immediately to the Quality Manager and Project Manager.