# DC-WI-003 Rev.0

# Master Document Register Management Procedure

“DOCUMENT CONTROL MANAGEMENT SYSTEM FOR JEDDAH TOWER PROJECT”

| Document No. | DC-WI-003 |
| --- | --- |
| Revision | Rev.0 |
| Status | Approved |
| Owner | Document Controller |
| Applies To | Master Document Register (MDR) |
| Reference | DC-PRO-001 & ISO 9001:2015 Clause 7.5 |

## 1. Purpose

Define the process for creating, maintaining, and updating the Master Document Register (MDR).

Ensure all controlled documents remain accurate, traceable, and current.

## 2. Scope

Applies to all controlled project documents throughout the project lifecycle.

Covers document creation, revision, status changes, and archival.

## 3. Responsibilities

The Document Controller maintains the MDR and verifies all updates.

Originators, Reviewers, and Approvers shall notify the Document Controller of document status changes.

## 4. MDR Update Procedure

Register every new controlled document after number allocation.

Update revision, status, holder, and EDMS location after each approved change.

Mark obsolete revisions as Superseded instead of deleting records.

Verify MDR entries against the EDMS before issuing updates.

## 5. Quality Checks

Perform a weekly MDR verification.

Resolve discrepancies between the MDR, EDMS, and transmittal records before distribution.

## 6. Records Retention

Retain MDR records for the project duration plus ten years.

Archive historical revisions for audit and traceability.

## 7. Related Records

Controlled Document Register

Document Revision Register

Transmittal Register

EDMS Metadata Register