# Master Document Register Scenario Resolution

“DOCUMENT CONTROL MANAGEMENT SYSTEM FOR JEDDAH TOWER PROJECT”

## Scenario 1 – Register Update After Revision

### Classification

Master Document Register update with revision control.

### Justification

Only approved revisions shall appear in the MDR. Draft revisions remain in the EDMS until formally approved.

### Action Sequence

Verify the approved revision in the EDMS.

Mark the previous revision as Superseded.

Add the new approved revision to the MDR.

Update revision, status, and issue date.

Notify stakeholders of the revised document.

### Common Errors

Recording draft revisions in the MDR.

Deleting previous revisions instead of superseding them.

### Escalation

Escalate to the Project Manager if approval records are incomplete.

## Scenario 2 – Master List Consolidation

### Classification

Consolidation of discipline registers into a single MDR.

### Justification

Document IDs remain unique because discipline codes differentiate otherwise similar sequence numbers.

### Action Sequence

Validate each discipline register.

Merge records into the MDR.

Retain existing document IDs.

Use document titles and discipline codes to avoid confusion.

### Common Errors

Renumbering valid documents unnecessarily.

Changing approved document IDs.

### Escalation

Escalate to the Discipline Lead if duplicate IDs are suspected.

## Scenario 3 – Pre‑Audit Register Verification

### Classification

Register verification and audit preparation.

### Justification

All discrepancies between the MDR, EDMS, and transmittals must be corrected before the audit.

### Action Sequence

Compare the MDR with the EDMS.

Correct incorrect statuses.

Register missing issued documents.

Record corrective actions and verify completion.

### Common Errors

Ignoring incorrect statuses.

Waiting for the audit to report known issues.

### Escalation

Escalate major nonconformities to the Quality Manager and Project Manager.