# Document Numbering Case Resolution

“DOCUMENT CONTROL MANAGEMENT SYSTEM FOR JEDDAH TOWER PROJECT”

## Scenario 1 – Duplicate Document ID

### Classification

Duplicate Document Number and Incorrect Discipline Code.

### Justification

Document IDs must remain unique, and the discipline code must match the document content. The original structural document keeps its ID while the civil drawing receives a new compliant ID.

### Action Sequence

Verify both records in the numbering register.

Keep the original structural document unchanged.

Assign the correct CIV document ID to the civil drawing.

Update the numbering register and notify stakeholders.

Maintain an audit trail of the correction.

### Common Error

Changing the original approved document ID or deleting historical records.

### Escalation

Escalate to the Project Manager if duplicate numbering has already been issued externally.

## Scenario 2 – New Discipline Code Request

### Classification

Request for a New Discipline Code requiring formal approval.

### Justification

The numbering standard allows only predefined discipline codes. Any new code requires an approved procedure update before implementation.

### Action Sequence

Review the coding standard.

Raise a formal change request.

Obtain Project Manager approval.

Update the coding matrix after approval.

Communicate the revised code to all project teams.

### Common Error

Creating a new code without updating the approved numbering standard.

### Escalation

Escalate to the Project Manager and Quality Manager for approval of the controlled change.