# DC-PRO-003 Rev.0

Document Transmittal & Distribution Procedure

“DOCUMENT CONTROL MANAGEMENT SYSTEM FOR JEDDAH TOWER PROJECT”

| Document No. | DC-PRO-003 |
| --- | --- |
| Revision | Rev.0 |
| Status | Approved |
| Owner | Document Controller |
| Applies To | Controlled Document Distribution |
| Reference | ISO 9001:2015 Clause 7.5 |

## 1. Purpose

Define the controlled process for issuing, receiving, and tracking project documents.

Ensure only approved revisions are distributed to authorized recipients.

## 2. Scope

Applies to all internal and external transmittals throughout the project lifecycle.

Covers incoming, outgoing, revised, and recalled documents.

## 3. Responsibilities

Document Controller prepares and issues transmittals.

Recipients acknowledge receipt and use only the latest approved revision.

## 4. Transmittal Process

Verify document approval status before issue.

Prepare a controlled transmittal form.

Record recipient details and document revisions.

Obtain receipt acknowledgment within the required timeframe.

Update the Transmittal Register.

## 5. Distribution Rules

Distribute documents only to authorized personnel.

Uncontrolled copies are prohibited unless clearly marked.

Superseded documents shall be recalled where applicable.

## 6. Records & Retention

Maintain all transmittal records, acknowledgments, and recall logs in the EDMS.

Retain records for the project duration plus ten years.