# Transmittals & Distribution Scenario Resolution

“DOCUMENT CONTROL MANAGEMENT SYSTEM FOR JEDDAH TOWER PROJECT”

## Scenario 1 – Structural Drawings Transmittal

### Classification

Controlled outgoing transmittal.

### Justification

Only approved revisions may be distributed through an approved transmittal with full traceability and recipient acknowledgment.

### Action Sequence

Verify document approval status and latest revision.

Prepare DC-TRANS-001.

Send only controlled copies to authorized recipients.

Record the issue in the Transmittal Register.

Obtain and record receipt acknowledgment.

### Common Errors

Issuing uncontrolled extra copies.

Sending superseded revisions.

### Escalation

Escalate if an approved document is unavailable or distribution requires a procedural deviation.

## Scenario 2 – Distribution Matrix Update

### Classification

Distribution authorization update.

### Justification

Recipients must be authorized and included in the approved Distribution Matrix before documents are issued.

### Action Sequence

Verify recipient role and project authorization.

Confirm induction/access requirements.

Update the Distribution Matrix after approval.

Distribute documents through controlled transmittal.

### Common Errors

Adding recipients without approval.

Issuing documents before access authorization.

### Escalation

Escalate to the Project Manager and Document Control Lead if recipient authorization is unclear.

## Scenario 3 – Recall of Superseded Drawings

### Classification

Controlled document recall.

### Justification

Superseded revisions must be recalled and replaced with the latest approved revision to prevent unintended use.

### Action Sequence

Identify affected recipients.

Issue a formal recall notice.

Collect acknowledgment of recalled copies.

Distribute the new revision.

Update the Recall Log and Transmittal Register.

### Common Errors

Retrieving documents without recording the recall.

Allowing obsolete revisions to remain in circulation.

### Escalation

Escalate if obsolete documents remain in use or recipients fail to acknowledge the recall.