# Audit Readiness & KPI Scenario Resolution

“DOCUMENT CONTROL MANAGEMENT SYSTEM FOR JEDDAH TOWER PROJECT”

## Scenario 1 – Pre-Audit Noncompliance and Management Pressure

### Classification

Pre-audit nonconformance requiring immediate CAPA before the internal audit.

### Justification

Missing approval signatures and incomplete transmittal acknowledgements violate the audit readiness procedure. Findings must be recorded objectively and cannot be hidden.

### Action Sequence

Complete self-assessment using objective evidence.

Record all noncompliant items.

Raise NCRs and initiate CAPA.

Collect missing approvals and outstanding acknowledgements where possible.

Update records and verify corrective actions before the audit.

### Common Errors

Marking non-compliant items as compliant.

Delaying CAPA until after the audit.

Ignoring missing approval records due to management pressure.

### Escalation

If pressure continues to falsify records, escalate to the Quality Manager and Audit Manager.

## Scenario 2 – KPI Reporting and Risk Prioritization

### Classification

KPI performance review requiring risk-based management action.

### Justification

KPIs below target, especially overdue reviews and acknowledgement rate, must be reported with trend analysis and improvement actions rather than emphasizing already compliant metrics.

### Action Sequence

Validate monthly KPI data.

Identify KPIs below target.

Perform root cause analysis.

Prepare PDCA improvement actions.

Present an accurate management report with priorities based on risk.

### Common Errors

Highlighting only positive KPIs.

Ignoring deteriorating trends.

Failing to include improvement actions.

### Escalation

Escalate unresolved KPI concerns to the Quality Manager and senior management during the management review.