# EDMS Scenario Resolution

“DOCUMENT CONTROL MANAGEMENT SYSTEM FOR JEDDAH TOWER PROJECT”

## Scenario 1 – Bulk Upload Metadata Errors

### Classification

EDMS upload nonconformance caused by incomplete metadata and invalid discipline codes.

### Justification

All mandatory metadata must be validated before upload. Documents must match the approved document register and coding standard.

### Action Sequence

Review the upload error report.

Correct missing metadata and discipline codes.

Validate the CSV against the master register.

Repeat the bulk upload through the approved workflow.

Confirm successful indexing and update the upload log.

### Common Errors

Bypassing metadata validation.

Manually forcing uploads outside the controlled process.

### Escalation

Escalate unresolved upload failures to the EDMS Administrator and Project Manager.

## Scenario 2 – Permission & Workflow Failure

### Classification

User permission configuration error is preventing workflow approval.

### Justification

Approval workflows must follow role-based access control. Email or manual approvals cannot replace the EDMS approval process.

### Action Sequence

Verify the user's assigned role.

Restore the correct approval permissions.

Retest the workflow.

Complete approval within the EDMS.

Record the incident in the audit log.

### Common Errors

Approving documents by email.

Using another user's account to bypass permissions.

### Escalation

Escalate recurring permission issues to the IT Administrator and Quality Manager.

## Scenario 3 – Unauthorized Revision Activity

### Classification

Potential security breach and unauthorized document revision.

### Justification

Unexpected revision changes require immediate investigation to protect document integrity and maintain an accurate audit trail.

### Action Sequence

Quarantine the affected document.

Review audit trail records.

Suspend the affected account if required.

Restore the last verified version.

Raise CAPA and document findings.

### Common Errors

Ignoring unauthorized changes.

Leaving the altered revision available for project use.

### Escalation

Immediately escalate to the IT Administrator, Quality Manager, and Project Manager.