# Filing, Storage & Retrieval Scenario Resolution

“DOCUMENT CONTROL MANAGEMENT SYSTEM FOR JEDDAH TOWER PROJECT”

## Scenario 1 – Unauthorized Folder Structure

### Classification

Electronic filing structure nonconformance.

### Justification

Controlled documents must follow the approved EDMS folder hierarchy. Any alternative structure requires formal approval before implementation.

### Action Sequence

Review the approved folder hierarchy.

Reject unauthorized folder creation.

Submit a deviation request if a new structure is required.

Obtain Project Manager approval.

Update the folder structure register after approval.

### Common Errors

Creating folders without authorization.

Ignoring the approved naming convention.

### Escalation

Escalate to the Project Manager and Document Control Lead when a filing deviation is required.

## Scenario 2 – Physical Storage Noncompliance

### Classification

Controlled copy storage nonconformance.

### Justification

Physical documents must be stored in labeled binders with controlled copy identification and recorded in the storage register.

### Action Sequence

Inspect all physical storage locations.

Label binders and controlled copies.

Update the Physical Storage Register.

Verify cabinet access and security.

Conduct a follow-up compliance check.

### Common Errors

Keeping uncontrolled hard copies in work areas.

Applying temporary labels without updating records.

### Escalation

Escalate repeated storage issues to the Quality Manager.

## Scenario 3 – Document Retrieval Delay

### Classification

Document retrieval performance issue.

### Justification

Document retrieval must follow the approved retrieval process. If the document cannot be located within the defined target, escalation is required.

### Action Sequence

Search using Document ID and metadata.

Check the EDMS and physical storage records.

Record the retrieval request in the Retrieval Log.

Escalate unresolved searches to the EDMS Administrator.

Document corrective actions if retrieval targets are missed.

### Common Errors

Creating replacement documents because the original cannot be found.

Ignoring retrieval time requirements.

### Escalation

Escalate to the EDMS Administrator first, then the Project Manager if the document remains unavailable.